STARVIVORS

Prototype Acceptance Criteria

Definition of playable MVP, test goals, and build evaluation standards.

# Session Handoff Context

STARVIVORS is a top-down space survival roguelite inspired by Vampire Survivors and Asteroids. The player pilots a ship through a 9x9 viewport wrapping arena with floaty thrust-based movement, enemies, asteroids, hazardous ship debris, scrap pickups, XP-based in-run upgrades, a simple post-run shop, and moving black holes that pull and consume matter. The MVP uses two ships: Interceptor with a slow Pulse Cannon, and Bulwark with a rechargeable Ramming Shield. The project should be built as a modular HTML5/TypeScript game, browser-first, with eventual Steam packaging.

Use this document as standalone context in a new ChatGPT or Codex session. It is intentionally scoped to one production area so future sessions stay focused.

# Purpose

This document defines what the first playable prototype must prove. Codex tasks should be measured against these criteria instead of vague completeness. A prototype is successful only if the loop is playable and the key mechanics can be tested.

# Prototype Goal

The MVP prototype should prove that STARVIVORS is fun as a browser-playable survival loop with two ships, black hole gravity, XP banking, hazardous debris, and post-run shop progression.

# Required MVP Feature Checklist

9x9 viewport wrapping arena exists and camera follows player.

Player movement uses thrust, rotation/aiming, inertia, and braking/dampening.

Interceptor is playable with Pulse Cannon.

Bulwark is playable with Ramming Shield.

At least one moving black hole pulls and consumes matter.

At least three enemy types spawn and escalate over time.

Enemies can be destroyed and may create hazardous debris.

Asteroids exist as drifting destructible hazards.

Hazard debris can damage the player and can be destroyed.

Destroying enemies/debris grants direct XP, not XP gems.

XP bar fills and creates infinite banked upgrades.

Player manually opens upgrade overlay when ready.

Upgrade overlay pauses gameplay and offers 1-of-3 implemented weapon upgrades.

Scrap pickups can be collected and tallied after the run.

Results screen shows meaningful run stats and credits earned.

Main menu shop allows purchase of basic permanent upgrades.

WIP content can be visible but cannot affect active gameplay unless enabled.

# Feel Criteria

| Topic | Direction |
| --- | --- |
| Movement | Floaty but controllable. Player can recover from bad drift if they react early. |
| Pulse Cannon | Starts slow and tense. Upgrades make it noticeably stronger. |
| Ramming Shield | Creates gather, charge, impact, retreat, recharge rhythm. |
| Black hole | Dangerous, readable, and exploitable against enemies. |
| Debris | Adds tactical cleanup without making the screen unreadable. |
| XP banking | Feels like a useful player choice rather than a confusing delay. |
| Shop | Creates clear run-to-run progression without requiring complex navigation. |

# Minimum Playtest Scenarios

Play Interceptor for 5 minutes. Confirm shooting, kiting, XP banking, and scrap collection are understandable.

Play Bulwark for 5 minutes. Confirm ramming, shield drain, retreat, and recharge are understandable.

Intentionally fight near a black hole. Confirm pull, danger radius, and escape behavior are readable.

Destroy multiple enemies and observe debris. Confirm debris is hazardous but not excessive.

Bank several upgrades before opening the upgrade overlay. Confirm count and spending behavior are clear.

Finish or die in a run. Confirm results screen and shop currency flow work.

# Failure Conditions

Movement feels uncontrollable or sluggish for both ships.

Black hole deaths feel random or visually unclear.

Bulwark cannot reliably ram without taking unfair damage.

Pulse Cannon feels too weak to survive the first few minutes or too strong to need upgrades.

Debris creates unreadable clutter too quickly.

Upgrade banking is hard to notice or hard to use.

Shop purchases do not persist correctly.

# Codex Acceptance Criteria Template

Every Codex task should include a local acceptance checklist. Example:

npm install works; npm run dev starts; feature is testable in browser; no unrelated systems changed; WIP content remains disabled from active gameplay; implementation follows architecture and coding rules.