STARVIVORS

MVP Content Lock Guide

Purpose: This document defines what is inside the first playable MVP and what is deliberately deferred. Use it to prevent scope creep when working with ChatGPT or Codex.

# 1. Locked MVP Goal

The MVP must prove the core STARVIVORS loop: floaty space movement, two distinct ship playstyles, direct XP gain, banked upgrades, hazardous debris, moving black holes, scrap collection, and a simple post-run shop.

# 2. MVP Includes

Browser-playable TypeScript build using a modular file structure.

9 by 9 viewport wrapping arena with camera follow.

Two playable ships: Interceptor and Bulwark.

Interceptor starts with Pulse Cannon.

Bulwark starts with Ramming Shield.

At least one moving black hole with gravity pull and event-ring consumption.

Asteroids and destroyed-ship hazard debris.

At least three enemy types.

Direct XP gain from destroying enemies, asteroids, and debris. No XP gems.

Top XP bar with infinitely bankable upgrades.

Player-triggered upgrade overlay with 1-of-3 weapon upgrade choices.

Scrap pickups and end-run scrap-to-currency tally.

Simple main-menu shop with permanent upgrades.

Neon Tactical Vector HUD with minimap.

Results screen and restart loop.

Visible WIP tags for non-MVP content where useful.

# 3. MVP Excludes

Steam packaging and Steamworks integration.

Achievements, cloud saves, and controller polish.

Full ship roster.

Full weapon roster.

Full attachment system.

Bosses and elites.

Advanced minimap features.

Full audio production beyond placeholders.

Complex economy with multiple currencies.

Sphere grid. The shop is simple and list/grid based.

# 4. MVP Ships

| Ship | Role | Starting Weapon | MVP Purpose |
| --- | --- | --- | --- |
| Interceptor | Ranged shooter | Pulse Cannon | Tests baseline ranged combat, projectile tuning, enemy health, debris cleanup, and upgrade pacing. |
| Bulwark | Melee ram ship | Ramming Shield | Tests collision-based combat, shield charge rhythm, melee upgrades, and black hole positioning risk. |

# 5. MVP Weapons

| Weapon | Ship | Behavior | Required MVP Upgrades |
| --- | --- | --- | --- |
| Pulse Cannon | Interceptor | Slow, deliberate ranged energy shot. Starts around 1.25s cooldown. | Damage +, Fire Rate +, Projectile Count +, Projectile Size +, Projectile Speed +, Pierce + |
| Ramming Shield | Bulwark | Rechargeable frontal shield used to ram enemies and debris. Damage scales with speed and shield charge. | Ram Damage +, Shield Capacity +, Shield Recharge +, Impact Radius +, Shield Loss Reduction +, Dash Ram Bonus + |

# 6. MVP Enemies and Hazards

| Content | MVP Status | Notes |
| --- | --- | --- |
| Basic Chaser | Required | Simple enemy that follows the player and pressures movement. |
| Shooter | Required | Keeps some distance and fires at the player. Tests projectile avoidance. |
| Heavy/Tank | Required | Slow durable target. Tests ram value and sustained damage. |
| Asteroid | Required | Natural drifting hazard that grants XP and can drop scrap. |
| Hazard Debris | Required | Generated from destroyed enemies. Has health, collision, and XP value. |
| Bosses | Post-MVP | Can be visible as WIP, but not required for first playable MVP. |

# 7. MVP Progression and Shop

XP is awarded directly; no XP objects are dropped.

XP fills a top bar. Each filled bar adds one banked upgrade.

Banked upgrades are infinite and are spent only when the player opens the upgrade overlay.

In-run upgrades are weapon-focused.

Post-run shop upgrades affect ship, survival, weapon baseline, and economy.

| Shop Item | Category | MVP Status |
| --- | --- | --- |
| Max Hull | Ship/Survival | Required |
| Shield Capacity | Ship/Survival | Required |
| Thrust | Ship/Survival | Required |
| Pickup Range | Ship/Survival | Required |
| Weapon Damage | Weapon | Required |
| Attack Speed | Weapon | Required |
| Melee Damage | Weapon | Required |
| Ram Shield Recharge | Weapon/Bulwark | Required |
| Scrap Value | Economy | Required |

# 8. WIP Content Rule

Planned content can appear in menus with WIP tags, but it must not appear in active gameplay random pools unless explicitly implemented and enabled. This applies to ships, weapons, upgrades, enemies, attachments, shop items, and screens.

# 9. Codex Use

Use this document when creating GitHub issues for MVP features.

Do not let Codex implement post-MVP content unless the task explicitly asks for it.

Every MVP feature should have acceptance criteria and a playtest note section.

Keep the build playable after each merged task.

# 10. MVP Lock Summary

MVP = two ships, two starting weapons, direct XP, banked upgrades, moving black hole, debris cleanup, scrap economy, simple shop, Neon Tactical HUD, and one complete 15-minute run loop.